## Slide 1
CETHOS TRANSLATION SERVICES
PM Workflow
Training Guide
End-to-end project management on portal.cethos.com & vendor.cethos.com — including the new Step Split feature shipped 2026-06-08
Authored 2026-06-08 · Live walkthrough on ORD-2026-354733 · Cethos / Claude Code

## Slide 2
Cethos PM Workflow Training · 2026-06-08
2 / 16
§ 0 CONCEPTS & VOCABULARY
The step state machine drives everything
Every workflow step moves through a sequence of states. Triggers keep the order's work_status in sync.
pending
offered
accepted
in_progress
delivered
approved
vendor declines → cancelled
revision requested → back to in_progress
KEY DATA OBJECTS
Quote — pre-order pricing artifact
Order — the committed translation job
Workflow + Steps — picked from template at order creation
Actor type — external_vendor / internal_work / customer
Split parent + children — new 2026-06-08 (see § 3)
WORK STATUS TRIGGER
recompute_order_work_status
fires on every step status change. Maps:
All approved → completed
Any active → in_progress
All pending → pending
Staff override (on_hold / cancelled) is respected — trigger no-ops on those states.

## Slide 3
Cethos PM Workflow Training · 2026-06-08
3 / 16
§ 1 + § 2 ORDER DETAIL & WORKFLOW PIPELINE
Where you spend most of your day
An order page bundles customer info, files, workflow steps, finance, and activity into one view.
HEADER + CUSTOMER
Order number & status dropdowns
Customer Information card
Translation Details (langs, intended use, certification)
Documents (source / reference / drafts / completed)
WORKFLOW
Certified Translation template
Per-step cards with actor pill
Status badges + actions
⤴ Split… on eligible steps
Financial roll-up at bottom
RIGHT COLUMN
Messages (customer thread)
Delivery card (turnaround, deadlines)
Live Activity feed
Manual payment events
Split eligibility: no deliveries · no vendor · no live payable · not already split · external_vendor or internal_work · status pending/offered

## Slide 4
Cethos PM Workflow Training · 2026-06-08
4 / 16
NEW
Shipped 2026-06-08
Splitting a step across multiple assignees
One Translate step. Three files. Two external vendors + one in-house staff. Each sees only their files.
USE CASE
"Translate step has 3 files. Two need different vendor language coverage; one is short + urgent so we'll do it in-house."
P1
cert_birth.pdf
A King
Vendor
P2
cert_marriage.pdf
Bobby Rawat
IN-HOUSE
P3
diploma.pdf
Adam Lengyel
Vendor
SERVER FLOW ON SAVE
1
Validates: no deliveries, no vendor, no live payable, no nested split, every file covered exactly once
2
Re-checks revisor independence (walks parent_step_id of constrained prior steps)
3
Sets parent.is_split = true; inserts N child rows at workflow tail (step_number = max+i)
4
Inserts step_files rows mapping each child to its quote files
5
Optional vendor_payables rows for vendor partitions with a rate
6
qms.assignment_eligibility_events audit rows (call_site='split-step')
7
Calls recompute_parent_step_status → parent → in_progress
Result: parent step wears teal "⤴ Split N/M" badge; children stack inside cethos-teal left rail with IN-HOUSE pill on staff partitions

## Slide 5
Cethos PM Workflow Training · 2026-06-08
5 / 16
§ 3 SPLITTING A STEP
Split Step modal — the two-pane builder
Left pane: every quote_file. Right pane: stack of partition cards. Validation footer tracks coverage live.
Split step across multiple assignees
Step 1 · Translation · Spanish (Spain) → English · 3 files
×
ORDER FILES
cert_birth.pdf
2 pp · 312 w
P1
cert_marriage.pdf
3 pp · 488 w
P2
diploma_transcript.pdf
8 pp · 2,304 w
P3
PARTITIONS
Partition 1
External vendor: A King
$0.10/word · CAD · Jun 12
Partition 2
In-house staff: Bobby Rawat
no payable · Jun 12
Partition 3
External vendor: Adam Lengyel
$0.12/word · CAD · Jun 13
PER PARTITION
Files — chip list, click + Add file
Assignee radio — External vendor | In-house staff
Vendor / Staff — search dropdown, active only
Rate (vendor) — optional; per_word default
Deadline — defaults to parent deadline
✓ All 3 files assigned
Save split (3)
Cancel
Validation footer flips amber → green only when every file is placed AND every partition has an assignee. Save button is disabled until green.

## Slide 6
Cethos PM Workflow Training · 2026-06-08
6 / 16
§ 3 SPLITTING A STEP
After save — parent + indented children
Parent wears the Split N/M badge. Children stack inside a cethos-teal left rail.
2
Step 1: Translation
split into 3
Certified Translation · ES → EN
In progress
Split 0/3
📎 3 files split across 3 assignees · Deadline (latest): Jun 12, 4:00 PM
2.1
A King (external)
Delivered
CAD $0.12/word · $96.00
Delivered Jun 10 · Deadline Jun 11
2.2
Fayza Elbezzari (in-house)
IN-HOUSE
In progress
in-house · no payable
Accepted 1 day ago · Deadline Jun 12
2.3
CCJK (external)
Offered
CAD $0.10/word · $230.00 (proposed)
Offered 4 hrs ago · awaits response
PARENT ROLLUP
recompute_parent_step_status fires on any child status change.
All approved
approved
All delivered/approved
delivered
Any active child
in_progress
All pending/offered
pending
Parent has no payable — children carry the vendor_payables. Manage Payable against a split parent returns 409 step_is_split_parent.

## Slide 7
Cethos PM Workflow Training · 2026-06-08
7 / 16
§ 4 FIND VENDOR & ASSIGN VENDOR
Three ways to put a vendor on a step
Pick by deadline pressure + how much negotiation has already happened.
Direct Assign
Sets vendor_id immediately
Vendor sees 'Assigned', clicks Accept to start
Use when: already negotiated · tight deadline · pre-agreed retainer
vendor_payables → 'pending' (becomes 'approved' on accept)
Offer to Vendor
Creates vendor_step_offers row with expires_at
Vendor sees Accept / Decline / Counter-offer buttons
Use when: new vendor relationship · price negotiation expected
Step status: 'offered' until accept or expiry
Offer to Multiple
Batch invite — first accept wins, rest auto-retracted
Tick 'Select all' or individuals + 'Offer to Selected (N)'
Use when: vendors compete on rate or speed
Sibling offers flip to 'retracted'; sibling payables flip to 'cancelled'
ISO 17100 §5.3.5 revisor independence: the server checks requires_different_vendor_from_step against children of any prior split. A reviser can never slip past via a sibling partition.

## Slide 8
Cethos PM Workflow Training · 2026-06-08
8 / 16
§ 5 MANAGE PAYABLE
Five pricing modes, one source of truth
Pick the mode that matches your agreement with the vendor. Math is deterministic, audit-friendly.
Flat
Per word
Per hour
Per page
CAT analysis
Flat
FORMULA
amount
USE WHEN
Single agreed price for the whole step
Per word
FORMULA
rate × words
USE WHEN
Most common; words come from OCR analysis
Per hour
FORMULA
rate × hours
USE WHEN
Hourly-billed work (DTP, complex review)
Per page
FORMULA
rate × pages
USE WHEN
Short certified docs charged per page
CAT analysis
FORMULA
Σ (tier_words × tier_pct × base)
USE WHEN
TM-discount workflows
CAT ANALYSIS DETAIL Paste the Trados / memoQ / XTM / Phrase export → parse-cat-analysis uses Claude to extract tier word counts → vendor's saved CAT grid converts to a payable. Claude never picks the final number; the arithmetic is server-side.

## Slide 9
Cethos PM Workflow Training · 2026-06-08
9 / 16
§ 6 VENDOR PORTAL
Each vendor sees only their files
get-job-detail intersects quote_files with step_files when scope rows exist. Zero regression for unsplit steps.
VENDOR JOB DETAIL FLOW
1
Vendor opens job detail at vendor.cethos.com/jobs/{step_id}
2
Backend resolves step + auth (vendor_id === session.vendor_id, or pending offer)
3
Loads all quote_files for the order's quote
4
Intersects with step_files when EXISTS — narrows to assigned subset
5
Returns sourceFiles[] + word/page totals scoped to the subset
6
Vendor sees Accept / Decline / Counter (offers) or Deliver (assigned)
THE SCOPING SQL
SELECT qf.* FROM quote_files qf WHERE qf.quote_id = $1 AND qf.deleted_at IS NULL AND ( NOT EXISTS (SELECT 1 FROM step_files WHERE step_id = $2) OR EXISTS (SELECT 1 FROM step_files sf WHERE sf.step_id = $2 AND sf.quote_file_id = qf.id) )
Vendor A → only A's files. Vendor B → only B's. Unsplit step → full quote.
When the vendor accepts: notify-step-accept fires → Brevo emails to step.assigned_staff_id (the PM) and pm@cethoscorp.com. notification_log rows audit each delivery.

## Slide 10
Cethos PM Workflow Training · 2026-06-08
10 / 16
§ 7 REVIEWING THE VENDOR'S DELIVERY
Four actions on every delivery
PM reviews each version. Approval cascades to parent (if split) and order work_status.
Approve
Delivery → approved · Step → approved · Cascades to parent + order. Vendor receives 'step approved' email.
Changes
Inline form for reason → Vendor receives revision-requested email with your note. Next upload becomes version+1.
Remind
Polite nudge email · No state change · Use while waiting for the next delivery version.
Override
Admin force-approves without further vendor revision. Reason captured in audit_log for QMS.
DELIVERY VERSIONING
Each upload becomes a step_deliveries row keyed by (step_id, version). Cards show 'Latest v1', 'v2' chips. Promote-step-delivery-to-draft reuses the draft_group_id.
SEND TO CUSTOMER
Promote-to-draft watermarks the file → quote_files as Draft Translation → customer-portal Draft Translations section for Approve / Request changes.
Parent step approves only when EVERY child is approved. recompute_parent_step_status is idempotent — re-run if stuck.

## Slide 11
Cethos PM Workflow Training · 2026-06-08
11 / 16
§ 8 CUSTOMER INVOICING & ACCOUNTS RECEIVABLE
Two paths to a customer invoice
Stripe-paid orders auto-invoice. Business + Net-N customers go through manual issue.
TOTAL
1,000
DRAFTS
0
ISSUED
134
PAID
853
OUTSTANDING
$25,621.83
AUTO-INVOICE (STRIPE)
Customer pays via Stripe checkout on quote acceptance.
1. Stripe webhook hits handle-stripe-invoice-payment
2. generate-invoice-pdf builds the PDF
3. Brevo emails the customer
4. customer_invoices row → 'paid'
MANUAL INVOICE
+ Create Invoice on the Customer Invoices page.
Use for:
• Multi-order invoices (one bill, several completed orders)
• Net-15 / Net-30 business customers paying by e-transfer / cheque
• Adjustments + credit notes
Business customers get the Cethos Design System layout with AR-approved Net terms.

## Slide 12
Cethos PM Workflow Training · 2026-06-08
12 / 16
§ 9 VENDOR INVOICING & ACCOUNTS PAYABLE
Vendors invoice you. You pay them.
Vendors create invoices on their portal. Admin reviews, matches, and pays via Quick Payment or Bulk Payment.
1
Vendor creates invoice
Portal Invoices view → tick approved payables → invoice number + date → submit. cvp_payments row + linked payables.
2
Admin Vendor Invoices
Status: Submitted → Confirmed (verified) → Disputed if needed. Filter by Final Date · Branch · Status.
3
Accounts Payable
By vendor view: aged buckets (Current · 1-30 · 31-60 · 61-90 · 90+). Click in for detail.
4
Pay → reconcile
Quick Payment or Bulk: pick method + reference + date → vendor_payments + allocations. Payables → 'paid' → step cache reconciles.
TOTAL OPEN
$168K
859 invoices
CURRENT
$31.8K
1-30 DAYS
$30.4K
31-60 DAYS
$29.3K
61+ DAYS
$77.0K
follow up

## Slide 13
Cethos PM Workflow Training · 2026-06-08
13 / 16
§ 10 VISUAL CUES
Quick reference — what every pill means
Read the workflow at a glance.
STATUS PILLS (step + delivery state)
pending
Step not started
offered
Vendor offer pending
accepted
Vendor said yes
in_progress
Vendor working
delivered
Vendor uploaded · awaiting approval
approved
PM approved · cascades to parent / order
revision_requested
PM rejected version, sent reason to vendor
declined
Vendor declined offer
cancelled
Terminal: never executed
skipped
Not applicable for this order
SPECIAL MARKERS
Split 0/3
Split parent — N children done of M
Split…
Step is eligible to be split
IN-HOUSE
Child step assigned to staff_user
Multi-order
Invoice covers multiple orders
Latest v2
Delivery version chip
ACTOR ICONS
👤 External vendor
🏢 In-house staff
📦 Delivery card
💰 Payable / invoice card

## Slide 14
Cethos PM Workflow Training · 2026-06-08
14 / 16
§ 11 TROUBLESHOOTING
If something looks wrong
These are the real issues you'll hit. Each has a clear cause + fix.
'No files on this order' in Split modal
CAUSE Modal column drift (pre-PR-#903)
FIX Update the admin client deploy. The hotfix splits the quote_files query from ai_analysis_results.
Children appear as siblings (Steps 5/6/7)
CAUSE get-order-workflow not redeployed after PR #902
FIX Redeploy via Supabase MCP with verify_jwt=false. Hard-reload the order page.
Target vendor missing from Split dropdown
CAUSE List capped at 500 alphabetical for perf
FIX Use the standard Find Vendor flow on the parent before splitting.
409 reviser_separation_violation
CAUSE Vendor used on a constrained prior step
FIX Pick a different vendor, or supply force_override_reason with a real business justification.
409 parent_already_assigned / has_active_payable
CAUSE Split gates: unassign + cancel payable first
FIX Unassign vendor on the parent step, cancel any pending payable, then retry split.
Files show '— pp · — w' in modal
CAUSE ai_analysis_results has no per-file rows
FIX Run Preprocess & OCR on the order. Counts appear next time the modal opens.
Brevo email didn't arrive
CAUSE Various — bounced, blocked, spam
FIX Brevo Email Logs modal shows delivery status. Resend if needed (logs the new attempt).
Split parent stuck at 'in_progress'
CAUSE Rare rollup miss
FIX SELECT recompute_parent_step_status('{parent_step_id}'); — function is idempotent.
Margin pill is amber
CAUSE Step margin below threshold (default 30%)
FIX Renegotiate vendor rate OR raise customer price (with consent). Don't hide the badge.
Full 9-scenario list with all cause / fix detail: docs/training/pm-workflow-training.md § 11

## Slide 15
Cethos PM Workflow Training · 2026-06-08
15 / 16
§ 12 FAQ
Questions every PM eventually asks
Top 6. Full list of 10 in the training markdown.
Q Can I split a step already assigned to a vendor?
No. Unassign the vendor + cancel any pending payable first. This protects the existing vendor's audit trail.
Q Will vendors see each other's files in a split?
No. get-job-detail intersects quote_files with step_files server-side. Each vendor sees only their assigned subset.
Q Can a child step itself be split?
No — CHECK constraint forbids nested splits. If you want this, the original partition structure is probably wrong.
Q What happens to the parent's vendor cost?
Children carry the payables. Parent contributes $0 to the order finance line. Grand total identical to one-vendor scenario.
Q Why is the vendor list capped at 500 in the Split modal?
Performance — full vendor list (~1500 rows) creates dropdown jank. Use Find Vendor on the parent first if you need a Z-name vendor.
Q Can I undo a split?
No one-click undo. Cancel each child, set parent.is_split = false, re-assign parent. Document the reason in audit_log.
4 more questions in the training markdown — including counter-offers, customer draft review, late accept, multiple PMs.

## Slide 16
Where to go from here
Resources, related features, and the architectural plan that drove the new Step Split work.
TRAINING DOC
Full PM Workflow reference
14 sections, 22 screenshot anchors
docs/training/pm-workflow-training.md
DESIGN SYSTEM
Workflow Step Split prototype
Pixel spec for the Split modal + post-split card
design-system/project/Workflow Step Split.html
ARCHITECTURE PLAN
Step split architectural plan
Why child-step over multi-assignment + ISO implications
Users/RaminderShah/.claude/plans/2nd-issue-can-be-lucky-sprout.md
FEATURE MEMORY
feature_step_split_2026_06_08.md
Schema · edge fn · UI · vendor portal · in 1 page
memory/feature_step_split_2026_06_08.md
Cethos Translation Services · PM Workflow Training · 2026-06-08 · Live walkthrough on ORD-2026-354733